## Slide 1: NATALIA ISD BOND Community Meeting February 7, 2024, at 6:00 pm

## Slide 3: NATALIA BOND PLANNING
UPDATE CURRENT STATUS
NISD Selected AG|CM for bond planning
A district bond planning committee was formed
    3 School Board Members, 4 Principals, 3 Assistant Principals, AD, Ag Teachers, Safety Coordinator
    Campus meetings and committee meetings
NISD Selected Pfluger Architects
  Understanding Priorities
  Preliminary Cost Estimating Efforts

## Slide 4: NATALIA BOND PLANNING
NATALIA IDENTIFIED PRIORITIES
ELEMENTARY SCHOOL – Addition/Renovation
ATHLETICS – New Fields & Concessions
CTE/AG BUILDING – Addition/Renovation
EARLY CHILDHOOD CENTER – Addition/Renovation
OTHER AREAS OF CONCERN:
  Elementary Gym
  Parking

## Slide 5
PRELIMINARY/CONCEPTUAL DESIGN IDEAS
ELEMENTARY SCHOOL – Addition/Renovation
10 New Classrooms and 1 New ALE Classroom
New Library
New Nurses Room
New Life Skills Room with Restroom
New Enclosed Courtyard
New Administrative Offices (New Front Entrance)

## Slide 9
PRELIMINARY/CONCEPTUAL DESIGN IDEAS
ATHLETICS – New Fields & Concessions
New Turf – Baseball & Softball
New Lighting, New Fencing
New Dugouts
New Seating (approx. 250) at each field
New Scoreboards
New Drainage
Announcer Box at both fields

## Slide 11: NATALIA BOND PLANNING
ATHLETIC CONCEPT

## Slide 12
PRELIMINARY/CONCEPTUAL DESIGN IDEAS
CTE/AG BUILDING – Addition/Renovation
Renovations
  Defined Space and User Layout
  ADA Requirements
  Code Implications/Upgrades
  3 Classrooms

## Slide 16
PRELIMINARY/CONCEPTUAL DESIGN IDEAS
EARLY CHILDHOOD CENTER – Addition/Renovation
Vacate 4 Classrooms – Move 1st Grade to Elementary School
New Multipurpose Room/Gym
1 Vacated Classroom = Library
1 Vacated could be Music & Art (If not New Space)
Parent & Teacher Workspace

## Slide 17
DESIGN
INSPIRING
PLACES
NATALIA ISD

## Slide 18
CTE Building Improvements
Early Childhood Center
Multi- Purpose
Elementary Additions & Renovations
Natalia ISD
District Improvements

## Slide 19
ELEMENTARY SCHOOL
ADDITIONS & RENOVATIONS
Add 10 general classrooms
Add 1 ALE classroom
Renovate to create Admin. Suite
Renovate to create Library
Renovate to create Clinic
Relocate Playground to new Secured Courtyard

## Slide 20
CTE/AG PROGRAM
ADDITIONS & RENOVATIONS
Renovate CTE Shops
Renovate CTE Classrooms
Address Code Issues
Address Accessibility Issues

## Slide 21
EARLY CHILDHOOD CENTER
ADDITIONS & RENOVATIONS
Add Multi-Purpose Room with Restrooms/Custodial/Storage
4 Classrooms Vacated (1st Grade move to ES)
Remove Maintenance Storage Building
Multi-Purpose Room
Restrooms

## Slide 22
PRELIMINARY COST ESTIMATES
ITEM | COST EST. | NOTES/OTHER
EARLY CHILDHOOD CENTER | $3,110,000 | Vacate 4 classrooms (to Elementary) New Multi-purpose Room/Gym Remove Maintenance Bldg. Add classrooms for Music & Art
ELEMENTARY SCHOOL | $8,970,000 | Add 10 classrooms and 1 ALE classroom New Library (from Existing Cafeteria) New Front Office
CTE/AG BUILDING (Reno) | $4,680,000 | Renovate existing building, include 3 classrooms
CTE BUILDING (New) | $3,480,000 | New Bldg. with 4 classrooms with 1 Open Bay
CONSTRUCTION COST EST. | $20,240,000 | Construction Estimate (EC, Elem, CTE/AG)
TOTAL EST. w/SOFT COSTS (25%) | $25,300,000 | Total Project Cost Estimate (EC, Elem, CTE/AG)
BASEBALL & SOFTBALL FIELDS | $ 5,555,895 | New Fields, Concessions, Seating, Dugouts, Lighting
TOTAL ESTIMATE | $30,855,895 | Preliminary Total Estimated Costs
ESTIMATED BOND | $ 22,000,000 | Estimated Bond Funds at Current I&S Tax Rate
Cost estimates shown above can/will change as scope becomes more defined

## Slide 23
PRELIMINARY COST ESTIMATES
ITEM | COST EST. | NOTES/OTHER
EARLY CHILDHOOD CENTER | $3,110,000 | Vacate 4 classrooms (to Elementary) New Multi-purpose Room/Gym Remove Maintenance Bldg. Add classrooms for Music & Art
ELEMENTARY SCHOOL | $8,970,000 | Add 10 classrooms and 1 ALE classroom New Library (from Existing Cafeteria) New Front Office
CTE/AG BUILDING (Reno) | $4,680,000 | Renovate existing building, include 3 classrooms
CTE BUILDING (New) | $3,480,000 | New Bldg. with 4 classrooms with 1 Open Bay
CONSTRUCTION COST EST. | $13,650,000 | Construction Estimate (Elem, CTE/AG)
TOTAL EST. w/SOFT COSTS (25%) | $17,062,500 | Total Project Cost Estimate (Elem, CTE/AG)
BASEBALL & SOFTBALL FIELDS | $ 5,555,895 | New Fields, Concessions, Seating, Dugouts, Lighting $5,555,895+ $401,605 added from increased bond capacity to move fields for parking
TOTAL ESTIMATE | $22,618,395 | Preliminary Total Estimated Costs
 | $401,605 | Increase in bond capacity to move the Baseball/Softball - $5,555,895+ $401,605 added from increased bond capacity to move fields for parking
UPDATED BOND CAPACITY | $ 23,020,000 | Estimated Bond Funds at Current I&S Tax Rate
Cost estimates shown above can/will change as scope becomes more defined

## Slide 24
FUNDING THE BOND
Let’s have a discussion regarding available funding.
$23,020,000 - NATALIA BOND CAPACITY w/NO TAX INCREASE
$0.399 – CURRENT NISD I&S TAX RATE

## Slide 25
SCHOOL FINANCE 101
Maintenance & Operations
(M&O) Tax Rate
Funds used to operate a school district such as teacher salaries, utilities, equipment, supplies, etc.
Funding for “running” the district.
CURRENT NISD M&O: $0.758
Interest & Sinking
(I&S) Tax Rate
May only be used for the repayment of bonds that were approved by the voters from a bond election.
Funding for “paying off district debt.”
CURRENT NISD I&S: $0.399

## Slide 27
THE ELECTION - May 5, 2024
If the board calls for a bond election, there could be two bond propositions:
Proposition A - Elementary and AG - $17,465,000
Proposition B - Athletics - $5,555,000
No Interest and Sinking Tax Rate increase to fund the bond
State law requires this language on the ballot:
THIS IS A PROPERTY TAX INCREASE

## Slide 28
BEFORE YOU LEAVE
PLEASE REMEMBER TO LEAVE US YOUR FEEDBACK DOCUMENT
We will review all feedback comments
Your feedback is important to us through this process

## Slide 31
PROCESS TIMELINE

## Slide 32
PROCESS TIMELINE